## Slide 1: Code Handover
Code merge and deployment strategies

## Slide 2: Approach 1: Up merge approach
MainDev
Test
…
Clone
Copy Items/ Rework
Higher env
Estimates:
Preparation: 80 Hours
Testing: 30 Hours*
Downtime: None
Code freeze required for new development
Copy paste the code from clone to dev per module.
Too many manual steps.
Test code to move to higher environment.
Obsolete clone branch once merging is done
Due to manual effort chances of errors are high.
* The effort for testing is only for one environment.

## Slide 3
Pros | Cons
Continuous epic changes | Manual effort to copy the code
 | Multiple level of testing on multiple environments
 | Error prone due to manual effort.
 | Code freeze required on main dev branch
 | Rollout : require multiple change to be remerged.
 | Effort expected to go beyond the UI Merge team’s support timeline (April 9th)
Approach 1: Up merge approach
* Can be handled using TEST env code as reference. MV team will need to take care of synchronization

## Slide 4: Approach 2: Blue green deployment (Recommended*)
Rename clone module
Deployed clone with the main module
Swap between clone and main URL.
Redirect to clone version (to avoid Downtime)
Main branch will be obsoleted.
Clone will be new Main.
All new development will be on new main version.
Current (Main)
Ui refresh (Cloned)
Estimates:
Preparation: 10 Hours
Testing: 2 Hours*
Downtime: None**
* The effort for testing is only for one environment. ** with redirection, there will be no downtime. If version replacement approach is used then there will be 30-50 minutes of downtime on targeted environment.

## Slide 5
Pros | Cons
Code update is not needed in main branch | Cloned and main branch needs to be in sync until GoLive of UI refresh work
Quick rollback in case of any issue | Unedited modules may be missed
Easy switch (old & new application) | Redundancy: Old module needs to be deleted later.
Use the saved time for testing | 
Only regression testing is required (vs approach 1) | 
Reduce the likelihood of errors associated with manual code transfer compared to approach 1. | 
Approach 2: Blue green deployment

## Slide 6: Approach 3: Hybrid deployment
Replace original module usage using dependencies.
Deploy clone to higher environment
Swapping between modules can be used (if required)
Obsolete the main module.
Clone branch would be renamed as original name
All new development will be on new main version
Main Module
Clone
Module
Estimates:
Preparation: 5 Hours
Testing: 8 Hours*
Downtime: None
* The effort for testing is only for one environment.

## Slide 7
Pros | Cons
Code update is not needed in main branch | Cloned and main branch needs to be in sync until GoLive of UI refresh work
Quick rollback in case of any issue | Redundancy: Old module needs to be deleted later.
Use the saved time for testing | 
Only regression and Adaptive testing are required (vs approach 1) | 
Reduce the likelihood of errors associated with manual code transfer compared to approach 1. | 
Approach 3: Hybrid deployment

## Slide 8: Modules that needs update
Major changes
Manager view_React,
ISOSR_StyleGuide,
MARC_Common_CW
Minor changes
ISOSR_Patterns,
MAC_Common_CS,
MARC_Common_CS,
MARC_Filter_CW
MVR_MapBox

## Slide 9: Thank You